Product Requirements Document

Datacon (Internal Project Name: Datacon)

A B2B SaaS enterprise analytics platform that unifies structured data and unstructured documents in a conversational, multi-agent interface.

| Author | Product Management Team |
| --- | --- |
| Date | June 30, 2026 |
| Version | v1.0 — Draft |
| Status | Draft |
| Reviewers | Engineering Lead, Design Lead, Security/Compliance, DBA Lead |

# Table of Contents

Table of Contents	2

Executive Summary	3

Problem & Opportunity	3

Goals & Success Metrics	3

Target Users & Personas	4

Use Cases / User Stories	4

Scope	5

Functional Requirements	5

SaaS-Specific Considerations	7

Non-Functional Requirements	8

UX & Design	8

Technical Considerations & Dependencies	9

Rollout Plan	9

Risks, Assumptions & Open Questions	9

Timeline & Milestones	10

Stakeholders & Sign-off	10

Appendix	10

# Executive Summary

Datacon is a B2B SaaS enterprise analytics platform that merges structured business data (SQL warehouses, databases) and unstructured document repositories (SOPs, incident reports, research briefs, PDFs) into a single conversational interface. Using multi-agent AI coordination, Datacon routes business questions to specialized descriptive, diagnostic, predictive, and prescriptive agents, replacing the slow, fragmented workflow of toggling between BI dashboards and file management systems.

The platform targets three core personas — analysts who need precision and lineage, executives who need clean summaries and forecasts, and DBAs who need secure, auditable data connectivity — and is built around three business goals: consolidating analytical context, securing data integrations with zero secret leakage, and replacing static reporting with interactive, actionable insight. Version 1.0 prioritizes secure authentication, unified data connectors, real-time streaming chat, and an anomaly/forecast dashboard.

# Problem & Opportunity

Modern enterprises store structured business data in SQL warehouses and databases, while critical context — SOPs, incident reports, research briefs — lives separately in unstructured document repositories. Business leaders must manually toggle between BI dashboards and file management systems to perform comprehensive root-cause analysis, which is slow and fragmented.

For the user, this means analysts spend time manually writing scripts to forecast revenue and correlate ticket databases with incident memos rather than answering business questions directly, and executives are stuck with cluttered, tab-heavy dashboards they lack the SQL skills to query themselves.

For the business, the opportunity is to consolidate descriptive, diagnostic, predictive, and prescriptive analysis into one conversational surface, reducing time-to-insight and turning static reporting into actionable recommendations. No specific churn or revenue-loss figures were supplied in the source material; quantified business impact is marked as an open question in the Risks section.

# Goals & Success Metrics

Primary goal: reduce time-to-insight by routing business questions to specialized analytical agents, replacing manual cross-referencing of structured and unstructured data sources.

North star metric:

- Average time to first token < 800ms (system responsiveness KPI)

Supporting/guardrail metrics:

- Insight accuracy — upvote ratio of agent responses, target > 85%

- Sync reliability — successful background database synchronizations, target > 99%

- User engagement — Daily Active Users (DAU) and queries processed, should not decline post-launch

- Initial SSE chunk emitted in < 1 second (should not regress as agent complexity grows)

# Target Users & Personas

Datacon serves three distinct roles within a customer account, each with a different relationship to the underlying data:

### Sarah — Senior Business Analyst (role: analyst)

Needs high-precision numbers, data lineage, data catalog browsing, and simple document upload. Currently pained by manually writing Python scripts to forecast revenue and correlate ticket databases with incident report memos.

### David — VP of Sales & Operations (role: viewer)

Needs high-level KPI dashboards, quick performance summaries, interactive forecast charts, and clear anomaly notifications. Prefers clean reading and communication over tabbed dashboards, and lacks the SQL skills to query databases directly.

### Tom — Database Administrator (role: admin)

Needs encrypted storage of database credentials, sync scheduling controls, and pipeline failure logging. Primary concern is preventing exposure of connection strings and preventing unauthorized users from editing database connectors.

This is a role-tiered SaaS account model: viewer is read-only/consumption-focused, analyst can manage data sources and documents, and admin has full connector and access control authority. The functional requirements and SaaS-specific considerations below assume this three-tier permission model within a single customer account.

# Use Cases / User Stories

### Epic 1: Secure Authentication & Role-Based Access Control

- As a Datacon user, I want to securely register, log in, and log out, so that my data and conversational history are private.

- As an administrator, I want to enforce viewer roles, so that non-technical executives cannot delete database connections or upload corrupted documents.

### Epic 2: Data Source & Unified Database Connectors

- As an analyst, I want to register external databases (SQLite, MySQL, Postgres, BigQuery, Snowflake) and schedule automated synchronization intervals, so that my queries run against up-to-date business data.

- As an administrator, I want to encrypt all connection secrets at rest, so that sensitive database passwords are never leaked.

### Epic 3: Interactive Multi-Agent Business Chat

- As a business user, I want to ask questions in plain English and receive real-time streaming answers, so that I don't wait on a slow processing queue.

- As an analyst, I want answers to contain source citations, interactive charts, and tabulated records, so that I can verify the agent's logic and copy numbers.

### Epic 4: Anomaly Insights & Forecasting

- As an executive, I want to view a summary dashboard displaying key metrics and system anomalies, so that I can proactively identify issues such as ticket spikes or churn trends.

Edge case to cover in design: a viewer-role user attempting a destructive action (e.g. deleting a connector or uploading to a restricted source) must be blocked at the permission layer with a clear, non-technical error message, not merely hidden from the UI.

# Scope

### In scope (v1.0)

- Account registration and secure, HTTP-only cookie session management

- Role-based access control across analyst, viewer, and admin roles

- CRUD for database connectors (SQLite, MySQL, Postgres, BigQuery, Snowflake) with connection testing

- Encrypted (Fernet) storage of connector secrets, with secrets redacted in all API responses

- Scheduled automated sync via APScheduler

- Document ingestion (PDF, CSV, TXT, MD, max 10MB) with automatic chunking and vector indexing in ChromaDB

- Multi-agent intent routing across descriptive, diagnostic, predictive, and prescriptive question types

- Server-Sent Events streaming for token-by-token chat responses

- Source citations, interactive charts, and tabulated records in chat answers

- Forecasting via OLS/Holt-Winters models with 95% confidence interval visualization

- Summary dashboard with Total Revenue, Churn %, Daily Tickets, and Anomaly log cards

- Upvote/downvote feedback on agent messages

### Out of scope (for now)

- Write-back capabilities — agents will not execute INSERT/UPDATE queries against external database connections, for safety

- Local/offline LLM support — the system defaults to cloud-hosted API models only

# Functional Requirements

Requirements are organized by epic below. Priority and acceptance criteria are derived from the source requirements table; numbered items represent acceptance criteria for each feature.

### Epic 1 — Authentication & Access Control

FR-1.1 Account Registration (High) — Users can register with name, email, role, and password.

- Registration form captures name, email, role selection, and password

- Duplicate email registration is rejected with a clear error

- Role assignment at registration is restricted to admin-approved roles where applicable

FR-1.2 Secure Session (High) — Session is stored in a secure, HTTP-only cookie.

- Cookie is marked Secure and HttpOnly

- Session expires after a defined inactivity window

- Logout invalidates the session server-side, not just client-side

### Epic 2 — Data Source & Unified Database Connectors

FR-2.1 Connector CRUD (High) — Users with analyst/admin role can create, update, and delete database connectors.

- Viewer-role users cannot access connector create/update/delete endpoints

- Connector list shows type, status, and last-sync time

FR-2.2 Connection Test (High) — Instant feedback on test credentials.

- Test result returns within a few seconds with pass/fail and an error reason on failure

FR-2.3 Automated Sync (Medium) — Interval cron sync utilizing APScheduler.

- Sync interval is configurable per connector

- Failed syncs are logged with timestamp and error detail

FR-2.4 Secret Encryption (High) — Symmetric encryption at rest (Fernet) for URIs, passwords, and keys.

- All connector secrets are encrypted before persistence

- Secrets are never returned in plaintext via any API response

### Epic 3 — Interactive Multi-Agent Business Chat

FR-3.1 File Ingestor (High) — Upload PDF, CSV, TXT, MD files, max 10MB.

- Files exceeding 10MB or unsupported types are rejected with a clear message

- Upload progress and success/failure state is visible to the user

FR-3.2 Vector Indexing (High) — Automatic text chunking and indexing in ChromaDB.

- Uploaded documents are chunked and embedded without manual triggering

- Indexing failures are surfaced to the uploading user

FR-4.1 Intent Routing (High) — Questions are routed to the Descriptive, Diagnostic, Predictive, or Prescriptive agent.

- Router correctly classifies the dominant intent of a query in normal-path testing

- Ambiguous queries default to the most conservative (descriptive) agent rather than failing

FR-5.1 Descriptive Insight (High) — Factual synthesis of structured tables with bar/line charts.

FR-5.2 Diagnostic Insight (High) — Correlates vector data excerpts and cites source chunks.

FR-5.3 Predictive Insight (High) — Fits OLS/Holt-Winters models and graphs 95% confidence intervals.

FR-5.4 Prescriptive Insight (High) — Returns an action list with quantified impact, effort, and owner.

- Each insight type renders its associated visualization (chart, citation, confidence band, or action table) inline in chat

- Diagnostic and predictive answers include a visible source/citation reference the user can inspect

FR-6.1 SSE Streaming (High) — Server-Sent Events stream answers token by token.

- First token is emitted in under 1 second under normal load

- Stream gracefully recovers or surfaces an error on connection interruption

### Epic 4 — Anomaly Insights & Forecasting

FR-7.1 Summary Dashboard (High) — Cards for Total Revenue, Churn %, Daily Tickets, and Anomaly logs.

- Dashboard loads with current values for all four card types

- Anomaly log entries link back to the underlying data or chat thread where relevant

FR-8.1 User Feedback (Low) — Upvote/downvote message rating.

- Each agent message supports a single upvote or downvote action per user

- Feedback is persisted and feeds the insight-accuracy KPI

# SaaS-Specific Considerations

### Multi-tenancy & permissions

Datacon uses a three-role permission model (analyst, viewer, admin) scoped within a customer account. Connectors, uploaded documents, and conversational history should be isolated per tenant account; viewer-role users are restricted to read/consumption actions and cannot create, edit, or delete connectors or upload documents. The source material does not specify whether agents and documents are further isolated by sub-team within a single enterprise account — this is flagged as an open question.

### Pricing & packaging

No pricing tiers were defined in the source material. Given the connector types listed (SQLite/MySQL/Postgres free-tier-friendly vs. BigQuery/Snowflake enterprise-grade warehouses), a sensible default assumption is that warehouse-grade connectors (BigQuery, Snowflake) and prescriptive/forecasting agents could be reasonable candidates for gating to a higher plan tier, but this is an assumption, not a confirmed requirement, and should be validated with the business team. [TBD]

### SLA / uptime

Automated sync (FR-2.3) and SSE streaming (FR-6.1) introduce two new availability-sensitive dependencies: the scheduler process and the streaming connection layer. Sync failure logging is required, but a formal SLA target for sync uptime beyond the >99% sync-reliability KPI was not specified. Forecasting and diagnostic agents depend on cloud-hosted LLM API availability, which is an external dependency outside Datacon's direct control.

### API & integrations

The product integrates with five external database types (SQLite, MySQL, Postgres, BigQuery, Snowflake) as data sources. No outbound public API or webhook surface for third parties was described in the source material; this PRD assumes connector configuration happens via the Datacon UI only, not a public API, unless stated otherwise in a future phase.

### Data security & compliance

Security requirements are explicit in the source: Fernet symmetric encryption at rest for all connector secrets (FR-2.4), secret redaction (replaced with `***`) in all API responses, and a double-JWT validation structure for authentication. No specific compliance certification target (SOC 2, GDPR, HIPAA) was named; given the platform ingests business documents that may include incident reports and customer data, data residency and compliance scope should be clarified before GA and are listed as open questions.

### Onboarding & migration

The source material does not describe an onboarding flow for new accounts (e.g., guided first connector setup, sample document upload, or starter dashboard). Since David's persona explicitly lacks SQL skills, a guided onboarding path for non-technical viewer-role users is recommended but not yet specified — flagged as an open question for design.

# Non-Functional Requirements

### Security

- Authentication: double-JWT validation structure

- Secret management: configuration strings (URIs, passwords, keys) are redacted in API responses and replaced with `***`

### Performance & Scalability

- Streaming latency: initial SSE chunk emitted in under 1 second

- Memory efficiency: unified datasets are scored on relevance to keep LLM context small

- Forecasting performance: time series are processed using raw NumPy matrix operations rather than heavy frameworks

### User Interface & Experience

- Style: high-contrast light theme based on Swiss minimalism, using Cabinet Grotesk and IBM Plex Sans

- Chart interaction: hovering over line/bar charts shows tooltips and confidence intervals

Accessibility, localization, and browser/device support targets were not specified in the source material and are open questions for the design phase.

# UX & Design

The source material specifies visual style (high-contrast light theme, Swiss minimalism, Cabinet Grotesk and IBM Plex Sans typefaces) and one interaction detail (hover tooltips with confidence intervals on charts), but does not include mockups or Figma references. Key flows implied by the requirements include: a chat interface with streaming responses, source citations, and inline interactive charts; a connector management screen restricted by role; a document upload flow with progress and error states; and a summary dashboard of KPI cards and anomaly logs.

Empty states (e.g., no connectors configured yet, no documents uploaded, dashboard with no data) and error states (failed sync, failed upload, blocked permission action) should be designed explicitly rather than assumed, since none were described in the source material.

# Technical Considerations & Dependencies

- Multi-agent orchestration layer for intent routing across descriptive, diagnostic, predictive, and prescriptive agents

- ChromaDB for vector storage and retrieval of ingested documents

- APScheduler for interval-based connector synchronization

- Fernet (symmetric encryption) for secrets at rest

- Database connector drivers for SQLite, MySQL, Postgres, BigQuery, and Snowflake

- SSE infrastructure for token-by-token streaming responses

- Forecasting via OLS/Holt-Winters models implemented with raw NumPy rather than heavier statistical frameworks, per the stated performance requirement

- Cloud-hosted LLM API dependency (local/offline LLM support is explicitly out of scope)

Detailed system architecture (service boundaries, agent orchestration design, database schema) should be captured in a separate engineering design doc; this PRD intentionally does not attempt to specify it.

# Rollout Plan

No phased rollout, feature-flag strategy, or migration plan was specified in the source material. Given the breadth of v1.0 scope (auth, connectors, ingestion, multi-agent chat, and dashboard), a phased internal alpha (core auth + connectors) followed by a closed beta (full chat + agents) before GA is a reasonable default approach, but should be confirmed with the team. [TBD — rollout phases and reversibility/rollback strategy not yet defined.]

# Risks, Assumptions & Open Questions

### Risks

- Connector secret encryption is foundational to customer trust; any gap in the Fernet implementation or in secret redaction would be a severe security incident given the explicit DBA persona concern about leaked credentials.

- Multi-agent intent routing accuracy directly affects the >85% upvote-ratio KPI; misrouted queries (e.g., a predictive question answered descriptively) could erode trust quickly.

- SSE streaming and scheduled sync both introduce new availability-sensitive infrastructure that needs monitoring and alerting, not specified in the source material.

### Assumptions

- Assumed a single-tenant-per-account model with role isolation (analyst/viewer/admin) rather than further sub-team permission scoping, pending confirmation.

- Assumed pricing/packaging tiers are not yet defined and connector type may be a future tier-gating lever.

- Assumed no public API/webhook surface is in scope for v1.0 beyond the Datacon UI itself.

### Open Questions

- What compliance certifications (SOC 2, GDPR, HIPAA) does Datacon need to target, given it ingests business documents and database content?

- What is the onboarding flow for a brand-new account, particularly for non-technical viewer-role users like David?

- What pricing/packaging model applies, and do BigQuery/Snowflake connectors or specific agent types belong in a higher tier?

- What is the rollback/reversibility plan if a sync or agent-routing issue is discovered post-launch?

# Timeline & Milestones

No target dates were provided in the source material. The table below is a placeholder structure to be filled in once scheduling is confirmed.

| Alpha (core auth + connectors) | [TBD] |
| --- | --- |
| Beta (chat + multi-agent insights) | [TBD] |
| GA | [TBD] |

# Stakeholders & Sign-off

| Engineering Lead | Feasibility & architecture review |
| --- | --- |
| Design Lead | UX flows and visual design (Swiss minimalism style) |
| Security / Compliance | Encryption, JWT auth, and compliance posture review |
| DBA Lead | Connector security and sync reliability review |
| Product Management | Overall requirements ownership |

# Appendix

### Glossary

- SSE (Server-Sent Events) — a streaming protocol used to deliver chat responses token by token

- Fernet — a symmetric encryption scheme used to encrypt connector secrets at rest

- ChromaDB — a vector database used for document chunk storage and retrieval

- OLS / Holt-Winters — statistical forecasting models used by the predictive agent

- APScheduler — a Python job-scheduling library used for automated connector sync

Source: this PRD was generated from an internal draft document (prd_document.md, v1.0, June 30, 2026, Product Management Team).